Here’s the **entire Upwork job post package** — title, description, milestones, and test script. You can paste this straight into Upwork (or Fiverr).

**📝 Job Post: Last-Mile Hardening for SaaS MVP**

**Title**

Last-Mile Hardening for SaaS MVP (React/Node/Supabase/Stripe) – Fixed Price $750–$1,000

**Description**

I already have a SaaS MVP scaffold deployed (React + Tailwind + Supabase + Cloudflare). The UI and hosting are in place. What I need is **last-mile work** so I can confidently let real users in without worrying about stability or security.

**Deliverables**

1. **File Upload Security**
   * Only allow PDF/DOCX/TXT.
   * Enforce size limits (e.g. 20MB).
   * Files stored privately (no public buckets).
2. **Parsing & Discrepancy Detection**
   * Parse PDFs, DOCX, TXT reliably (pdf-parse, mammoth).
   * Run simple rules (mismatched year/date/entity).
   * Output: “N discrepancies found” card + list view.
3. **Stripe Checkout Integration**
   * Hosted Stripe Checkout (no raw card data).
   * Confirm test mode payments succeed.
4. **Error Handling + Deployment**
   * Friendly error messages (no stack traces).
   * Env vars for secrets.
   * Live HTTPS deployment on Cloudflare.
5. **Documentation & Handoff**
   * README with setup + deploy steps.
   * Short Loom video explaining changes.

**Budget**

* Fixed price: $750–$1,000
* Expected time: ~10–15 hours

**What I’m Looking For**

* Strong full-stack dev (React/Node + Stripe + Supabase).
* Proactive mindset — not just coding, but suggesting small safeguards.
* Clear communicator. Deliverables tested before funds released.

**Milestones**

**Milestone 1 – File Security (20%)**

* Uploads restricted to PDF/DOCX/TXT.
* Size limit enforced.
* Stored in private bucket.  
  **Payment: $150–$200**

**Milestone 2 – Parsing & Discrepancy Engine (25%)**

* Reliable parsing with pdf-parse + mammoth.
* Discrepancy rules working (year/date/entity).
* Dashboard shows mismatch list.  
  **Payment: $180–$250**

**Milestone 3 – Stripe Checkout (25%)**

* Hosted Stripe Checkout integrated.
* Test payments succeed (4242 card).
* Redirect shows success page.  
  **Payment: $180–$250**

**Milestone 4 – Error Handling & Deployment (20%)**

* Friendly error messages, no stack traces.
* Secrets in .env.
* Live Cloudflare deploy HTTPS.  
  **Payment: $150–$200**

**Milestone 5 – Documentation & Handoff (10%)**

* README + Loom walkthrough.
* Confirm app runs locally & securely.  
  **Payment: $75–$100**

**Test Script (for me to verify before releasing payment)**

**File Security**

* Upload PDF/DOCX/TXT (under 20MB) → success.
* Upload JPG → fail with friendly error.
* Confirm files private in Supabase.

**Parsing & Detection**

* Upload docs with mismatched years/dates/entities → flagged.
* Dashboard shows “N discrepancies found.”

**Stripe Checkout**

* Click subscribe → Stripe Checkout opens.
* Pay with 4242 test card → success page.
* Stripe Dashboard shows test payment.

**Error & Deployment**

* Upload huge file → friendly error.
* Kill internet mid-upload → graceful error.
* Live site uses HTTPS.
* Secrets in .env, not hardcoded.

**Handoff**

* Follow README → runs locally.
* Watch Loom → explains code + deploy.

👉 With this job post:

* Scope is locked.
* Budget is clear.
* Milestones protect you.
* Test script = no “trust me bro.”

Do you want me to also make a **shorter Fiverr-style version** (simpler wording, no milestone detail, just fixed price + deliverables)?